## Slide 1: Sprint Review and Retrospective
Kenya Craw
CS 250 – Software Development Lifecycle
Southern New Hampshire University
October 18, 2025
Notes: Introduction slide for Agile Sprint Review presentation.
Hello, my name is Kenya Craw, and this presentation summarizes the Sprint Review and Retrospective for the SNHU Travel project. I will explain how our team used Agile and Scrum principles to manage work, communicate effectively, and adapt to change. Throughout this process, I experienced each Scrum role including Product Owner, Scrum Master, Developer, and Tester, which deepened my understanding of collaboration, flexibility, and the Agile mindset. Today, I will highlight the lessons learned and how these practices could benefit ChadaTech if applied across the organization.

## Slide 2: Overview of Roles in Agile
Product Owner: Defined and prioritized user needs.
Developer: Built and refined working software.
Tester: Validated features against acceptance criteria.
Scrum Master: Facilitated Agile ceremonies and removed impediments.
Notes: Overview of how each Scrum role contributed to the SNHU Travel project’s success.
Each Scrum role contributes uniquely to a project’s success. As Product Owner, I prioritized backlog items and ensured user stories delivered business value. The Developer implemented those stories and collaborated closely with other roles to resolve issues quickly. The Tester ensured quality by validating features against acceptance criteria. The Scrum Master facilitated all ceremonies, maintained focus, and removed obstacles. Together, these roles created a self-organizing team that could adapt to new information and deliver value at the end of every sprint.

## Slide 3: Completing User Stories
INVEST criteria ensured clear, valuable user stories.
Collaborative refinement resolved unclear requirements.
Delivered incremental improvements each sprint.
Notes: Description of how Agile principles helped complete user stories efficiently and iteratively.
Our team used the INVEST criteria to write clear, testable user stories that were Independent, Negotiable, Valuable, Estimable, Small, and Testable. Collaboration was essential. When requirements were unclear, we refined them during sprint planning and backlog grooming sessions. For example, the Vacation Preferences story was initially vague, but communication between the Tester and Product Owner clarified the missing details. Delivering incremental improvements each sprint allowed us to gather continuous feedback and make quick adjustments to meet stakeholder expectations.

## Slide 4: Adapting to Change and Communication
Agile’s flexibility allowed for smooth adaptation to changes.
Used backlog refinement and sprint reviews to adjust priorities.
Communication through JIRA, boards, and daily standups kept the team aligned.
Notes: Shows how communication and flexibility allowed the project to succeed despite interruptions.
One of Agile’s greatest strengths is its ability to handle change. During the project, we added the Flexible Date Search feature mid-sprint. Rather than disrupting progress, we updated the backlog and realigned our sprint goal. Clear and open communication through JIRA boards, stand-ups, and quick status messages kept the team informed and cohesive. This transparency minimized misunderstandings and built trust. By addressing changes collaboratively, we turned interruptions into opportunities for improvement, which is a hallmark of Agile practice.

## Slide 5: Tools and Scrum Events
JIRA and Kanban boards enhanced visibility and transparency.
Daily Scrums maintained focus and accountability.
Sprint Reviews and Retrospectives encouraged feedback and growth.
Notes: Explanation of how Agile tools and events supported transparency and collaboration.
Agile tools and Scrum ceremonies structured our teamwork and kept us aligned. We used JIRA and Kanban boards as information radiators that provided instant visibility into progress and blockers. Daily Scrums helped us stay focused, while Sprint Reviews gathered valuable feedback from stakeholders. Retrospectives encouraged honest reflection and small, continuous improvements, such as shortening meetings to maintain energy. These tools and events supported the Scrum values of commitment, courage, focus, openness, and respect, which ensured consistent productivity throughout the project.

## Slide 6: Reflection and Lessons Learned
Effective communication is central to Agile success.
Transparency builds trust and accountability.
Continuous improvement fosters adaptability and quality.
Unlike the Waterfall model, Agile emphasizes iterative feedback and adaptability, allowing teams to adjust throughout development rather than after full completion.
Notes: Final thoughts on how the Agile mindset promotes collaboration, flexibility, and long-term project success.
This project reinforced that communication and adaptability drive Agile success. Transparency built trust, and continuous learning improved quality and teamwork. Unlike the Waterfall model, Agile emphasizes iterative feedback and flexibility, allowing teams to adapt throughout development rather than waiting until the end. I have learned that Agile is not just a process but a mindset that values collaboration and openness. Moving forward, I plan to apply these principles to create environments where teams deliver software that meets real user needs.

## Slide 7: References
Atlassian. (2020, October 1). Being transparent can ensure remote success — here’s how to achieve it. Atlassian Blog. https://www.atlassian.com/blog/distributed-work/transparency-is-essential-to-remote-success
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. https://scrumguides.org/scrum-guide.html
Rigby, D. K., Berez, S., & Elk, S. (2020). The Agile C-suite: A new approach to leadership for the team at the top. Harvard Business Review, 98(3), 64–73. https://hbr.org/2020/05/the-agile-c-suite
Notes: References slide.
These sources guided my understanding of Agile methodologies and Scrum best practices. The Scrum Guide by Schwaber and Sutherland defines the framework’s core roles and events. Cobb’s work details how project managers adapt to Agile principles. Rigby, Berez, and Elk emphasize leadership’s role in fostering an Agile culture, and Atlassian’s insights highlight transparency and collaboration tools. Together, these sources form the research foundation behind this project and support the recommendations presented today.